Claude Build Directions
Vendorea.PartnerConnect – SPR / Gemini Phase 1

Purpose: give Claude a concrete, build-ready implementation direction while SPR clarifications are pending.

| Primary goal | Build the core PartnerConnect pipeline for SPR using the document specifications already received. |
| --- | --- |
| Use now | Merchant360 as client #1 for Gemini Office Products. |
| Build later | External metered dealer connectivity service for other dealers and other suppliers. |
| Do not wait on | Transport credential details, production hostnames, and a few scope clarifications from SPR. |

# 1. What Claude should build now

Claude should start with the parts that are already determined by the SPR specifications and by the PartnerConnect architecture. The safest current scope is the canonical document-processing pipeline plus the first SPR adapters.

Outbound XML Purchase Order (PO) generation

Inbound XML PO Acknowledgement (POACK) parsing

Inbound XML EZASNS shipment / manifest parsing

Inbound daily XML DC inventory import

SOAP client scaffolding for SPR web services

Merchant360-facing integration contracts and internal API surface

Operational visibility: raw document archive, processing status, retry/reprocess, job history

# 2. What Claude should not finalize yet

These items should stay configurable or marked TODO until SPR responds:

Final SFTP hostnames, usernames, passwords, and any production-only connectivity instructions

Whether invoice / credit memo returns for Gemini will be XML or EZINV4 record-layout files

The exact Gemini phase-1 scope SPR wants enabled first

Which SPR SOAP services are active for Gemini and which credentials apply

Any Gemini-specific routing or batching assumptions that are not explicit in the documents

# 3. Core implementation sequence

Claude should execute the build in the following order. Do not skip ahead to advanced features before the earlier layers are stable and tested.

Canonical domain models

Create internal canonical models for PurchaseOrder, PurchaseOrderAck, ShipmentManifest, InventorySnapshot, SupplierInvoice, CreditMemo, PartnerDocument, DocumentProcessingAttempt, and DocumentCorrelation.

Keep these canonical models partner-neutral. Do not leak SPR XML structure directly into Merchant360-facing models.

XML infrastructure

Add XSD validation services for outbound and inbound XML documents.

Add XML serialization / deserialization utilities.

Store the raw source payload for every inbound and outbound document.

Outbound PO

Map canonical purchase orders to the SPR XML PO schema.

Serialize valid XML.

Validate against the PO XSD before transport.

Unit test against sample DropShip and Wrap & Label orders.

Inbound POACK

Parse the SPR XML POACK schema into canonical acknowledgment objects.

Map line-level AckStatus and AckDesc into normalized business statuses.

Preserve raw values from SPR for troubleshooting and support.

Inbound EZASNS

Parse manifests, sales orders, order summaries, sales-order lines, cartons, carton items, and tracking identifiers.

Support one file containing multiple sales orders.

Correlate inbound shipments back to Merchant360 orders using durable document-correlation rules.

Daily inventory import

Download and ingest the daily XML inventory file as a full refresh.

Implement the load pattern as: zero out current inventory snapshot, then load the new file.

Track inventory import job start time, end time, file name, counts, and failures.

Merchant360 connector

Add the internal API / event contracts PartnerConnect will use to receive orders from Merchant360 and publish back acknowledgements, shipments, and inventory state.

Keep Merchant360 decoupled from SPR-specific field names.

SOAP scaffolding

Create client abstractions and DTOs for SPR SOAP services.

Do not hardwire live Gemini credentials yet.

Treat stock check, dealer stock check, zip-code stock check, and freight services as optional phase-1 support services.

Ops and support features

Add document search, raw XML viewer, validation status, retry / reprocess action, and background job history.

Every document should have a lifecycle status and a complete audit trail.

# 4. Required project-level deliverables

Claude should create or complete the following logical components inside the existing PartnerConnect solution:

| Component | What Claude should produce |
| --- | --- |
| Domain / Application | Canonical models, processing rules, status mapping, and service orchestration. |
| Transport | SFTP file send/receive abstractions, mailbox polling, download/upload pipeline, archive handling, temp-file strategy as configurable behavior. |
| Partner Adapters / SPR | SPR PO generator, POACK parser, EZASNS parser, inventory XML parser, and SOAP client wrappers. |
| Persistence | EF Core entities and tables for documents, correlations, transport sessions, processing attempts, inventory snapshots, and job runs. |
| Background Workers | Outbound dispatch worker, inbound polling worker, inventory import worker, retry/reprocess worker. |
| API | Health, document status, job status, reprocess endpoints, and Merchant360 integration endpoints. |
| Merchant360 Connector | Contracts and idempotent update callbacks / commands so Merchant360 stays supplier-agnostic. |

# 5. Data model Claude should establish now

At minimum, establish these tables or equivalent aggregates. The exact names can vary, but the responsibilities should not.

TradingPartner

DealerPartnerConnection

PartnerCapabilityConfiguration

PartnerCredentialSet

PartnerDocument

PartnerDocumentPayload

PartnerDocumentCorrelation

PartnerDocumentProcessingAttempt

PartnerTransportSession / TransferLog

InventorySnapshotHeader

InventorySnapshotLine

BackgroundJobRun

Merchant360SyncEvent / Outbox

# 6. Specific mapping guidance for SPR Phase 1

Claude should follow these implementation rules when building the SPR adapter layer.

Do not expose SPR XML models directly to Merchant360. Always map through canonical PartnerConnect models.

Support multiple order types from the XML PO specification, especially regular order, Wrap & Label, and Drop Ship.

Preserve line-level substitution, backorder, partial shipment, and UOM options from the outbound PO model.

Preserve line-level acknowledgement codes and descriptions from POACK, even after mapping to normalized internal statuses.

Treat EZASNS as a shipment / manifest document, not as a simple shipment flag. The parser must handle order summary, lines, cartons, and tracking data.

Treat the daily DC inventory file as a full refresh source rather than an incremental delta source.

Build SOAP services behind interfaces so they can be enabled per dealer / per partner configuration later.

# 7. Acceptance criteria for Claude’s first build pass

Solution builds cleanly and all new projects restore successfully.

A canonical purchase order can be converted into valid SPR XML PO and validated against the provided XSD.

A sample POACK file can be parsed into canonical acknowledgment data.

A sample EZASNS file can be parsed into canonical shipment and carton data.

A sample inventory XML file can be loaded into the inventory snapshot model.

Every document is stored in raw form and has a processing status.

The system supports correlation from Merchant360 order → outbound PO → inbound POACK / shipment / inventory update.

Background workers can be run locally in development with placeholder configuration.

Unit tests exist for the primary XML mapping/parsing behaviors.

# 8. Exact prompt to give Claude

Copy the following prompt into Claude to direct the build.

You are working inside the existing Vendorea.PartnerConnect solution. Your task is to build the first usable SPR/Gemini integration slice without waiting on the remaining SPR clarification email. Important constraints: - Do not modify Merchant360 except for clearly isolated connector contracts if needed. - Keep PartnerConnect decoupled from Merchant360 domain internals. - Use the existing solution structure and same technology stack as Merchant360. - Keep transport details configurable; do not hardcode final Gemini credentials or production hostnames. - Build the format-driven parts now and leave environment-dependent items behind configuration or TODO markers. Build this in order: 1. Create canonical internal models for: - PurchaseOrder - PurchaseOrderAck - ShipmentManifest - InventorySnapshot - SupplierInvoice - CreditMemo - PartnerDocument - PartnerDocumentCorrelation - PartnerDocumentProcessingAttempt 2. Add XML infrastructure: - XML serialization / deserialization helpers - XSD validation service - raw payload archival for all documents - document lifecycle statuses 3. Build outbound SPR XML PO generation: - canonical order -> SPR PO mapper - XML serializer - XSD validation - unit tests using sample PO scenarios 4. Build inbound SPR XML POACK parsing: - parse XML into canonical PO acknowledgment model - map AckStatus / AckDesc into normalized internal statuses - preserve original SPR values for support and audit 5. Build inbound SPR XML EZASNS parsing: - parse manifests, sales orders, order summaries, line groups, cartons, carton items, tracking identifiers - support multiple sales orders in one file - map into canonical shipment / carton model 6. Build daily SPR inventory XML import: - parser for the XML DC inventory file - full refresh logic: zero out existing quantities, then load new file - job history and audit logging 7. Build Merchant360-facing contracts / API surface: - submit supplier order request - publish processed order acknowledgment status - publish shipment status - publish inventory refresh status - keep contracts supplier-agnostic 8. Build SOAP service scaffolding only: - interfaces and request/response DTOs for SPR services - stock check - dealer stock check - zip-code stock check - freight services - do not assume live Gemini credentials yet 9. Add operational support: - document list/detail - raw XML viewer - validation result - retry/reprocess capability - background job history 10. Persistence: - implement EF Core tables/entities for documents, correlations, processing attempts, transport logs, inventory snapshots, and job runs Non-goals for this pass: - final production SFTP settings - final invoice format if still unclear from SPR response - broad commercial admin portal - direct storefront dependency on SPR systems At the end: - build and run tests - summarize what was implemented - list what is still blocked by SPR clarifications - identify the next highest-value implementation step

# 9. Notes for you before you send this to Claude

Have Claude show its plan first, then execute.

Require Claude to build and test before stopping.

Tell Claude not to overreach into unresolved invoice-format details.

Tell Claude to keep any SFTP temp-file / rename behavior configurable, because SPR may confirm different handling for Gemini XML.